UI

|  |  |  |  |
| --- | --- | --- | --- |
| UI Main Menu | 1 week | 1 month  1 week |  |
| UI Profile |  |
| UI Weapon Upgrade | 1 week |  |
| UI Character Upgrade |  |
| UI Character Selection |  |
| UI Chat | 1 week |  |
| UI Dash Board |  |
| UI Game Play | 2 weeks |  |
| UI Create Room | 2 weeks | 1 month  1 week |  |
| UI Ranking Chart |  |
| UI Room Chart |  |
| Splash Screen | 1 week |  |
| Tutorial | 1 week |  |
| Versus Cinematic | 1 week |  |
| Lose/Win Cinematic |  |
| Awarding Cinematic |  |

Assets and Models

|  |  |  |  |
| --- | --- | --- | --- |
| Character Modelling | 1 week |  |  |
| Character Modelling | 1 week |  |  |
| Character Modelling | 1 week |  |  |
| Character Modelling | 1 week |  |  |
| Rigging | 1 week |  |  |
| Rigging | 1 week |  |  |
| Rigging | 1 week |  |  |
| Rigging | 1 week |  |  |
| Animation 1 | 1 week |  |  |
| Animation 2 |  |  |
| Animation 3 |  |  |
| Animation 4 | 1 week |  |  |
| Animation 5 |  |  |
| Animation 6 |  |  |
| Animation 7 | 1 week |  |  |
| Animation 8 |  |  |
| Animation 9 |  |  |
| Animation 10 | 1 week |  |  |
| Animation 11 |  |  |
| Animation 12 |  |  |
| Background 1 | 2 weeks |  |  |
| Background 2 | 2 weeks |  |  |
| Background 3 | 2 weeks |  |  |
| Background 4 | 2 weeks |  |  |
| Weapon 1 | 1 week |  |  |
| Weapon 2 |  |  |
| Weapon 3 |  |  |
| Weapon 4 | 1 week |  |  |
| Weapon 5 |  |  |
| Weapon 6 |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |